## Slide 1
CT Simulation
Obtain primary simulation
Refactor script to include functions
General design function
Implementation
Generate data library
Set up FTP server to host task list
Use checksums to validate data library
Select free task from task list (see example)
Simulator function
Write to FTP server which task taken
Trial multiple reads/writes of tasks to be performed
Set up github project, and get participants up to speed on deployment
Ex.:
if(in_progress[i] == 0 & saved[i] == 0){
task = task_id[i];
write in_progress[i] = 1;
write owner = NAME;
perform simulation with settings[task];
write in_progress[i] = 0;
write saved[i] = 1;}
else{next}
Probably don’t want to use a for loop literally, but you get the idea. Best to query the conditions in the for loop and just grab the first one available.
In the above, tasks 1 and 2 are completed with output saved. Task 3 is in progress, and task 4 is free for analysis.
Some overlap may be tolerated, but minimal if read/write is fast. Only results in replicated analyses, no loss of tasks.
In event of unexpected shutdown, include function to reset NAME’s tasks to in_progress = 0 if saved == 0 upon restart.
Task_ID | In_progress | saved | Owner
1 | 0 | 1 | Ben
2 | 0 | 1 | Cat
3 | 1 | 0 | Vanessa
4 | 0 | 0 | 
Validate data library
Perform diagnostics on data
Ensure with documentation correct data simulation
Alternatively, incorporate task list into github with dynamic or static assignments
Perform analysis on slice of data indicated by task ID
Participant computer obtains github project
Participant computer generates data library
Github project contains data library
Save output
Save individual outputs to .Rdata file
Save selective output into matrix/data.frame format, into .Rdata file
Save output into some sort of lazy database evaluator for quicker future assessment ( Apache spark, sparklyr)
Write to FTP server when task completed
Query free tasks
Update documentation on github with each new function, with demonstration of proper function
AW
AW
AW
Notes: Design function must produce any design from arguments.
Simulator script should incorporate error assessment against numerical optimization problems using tryCatch, or discard overly sparse datasets.
Data library should include the following:
Save truth data for SCR & occupancy scenarios
Save act.ctr. locations
Save trap locations
Save occ data
Save scr data
Task ID’s for each combination of settings and simulation.
Data library might look like a .Rdata file containing a nested list of the above components. Every combination of `data [[setting]] [[replicate]]` will have a unique task ID. There will be [#settings] * [#simulations] tasks to perform.
Probably structure the truth data in the same way for ease of use.
Using big-data formats may be desireable, to avoid having to load entire datasets into memory.

## Slide 2
Design Function
Define simulation settings to trial
Survey Configuration
Effort
Population scenarios
Trap spacing
Trap clustering
Trap clustering
Sigma
P(detect)
Individual heterogeneity
SCR scenarios
Occupancy scenarios
Number of traps
Number of visits
Notes: Will we simulate occupancy data using an SCR structure? i.e. condense SCR detections down into non-individual count data? Or will we simulate occupancy data of the population separately, using only a probability of detection under some prescribed grid?

## Slide 3
Simulation Function

## Slide 4
Simulation Analysis
Obtain truth data
Extract simulation analysis outputs
Make comparisons of parameter estimates with data-generating settings.
Relative bias
RMSE
Coverage
Generate function to perform the following
Standard dev
Evaluate most effective designs for SCR, occupancy, or both
i.e. smallest bias, RMSE, SD, largest coverage.
Create graphics illustrating the previous